S BLAKENEY

PLUMBING & HEATING

MOUNTENEYS FARM, CHASE LANE WICKWAR, WOTTON UNDER EDGE,

GLOS. GL12 8JY.

Tel 01454294875

Mob 07778362623

Hawkesbury Village Hall committee.

Quotation to replace existing oil boiler.

Work schedule.

- Drain system and remove boiler and flue, (flue has to be changed according to regulations).

- Alter pipe work to zone ground floor and first floor.

- Power flush system, (if any valves are seized or sticking they should be brought to my attention before commencement).

- Install Grant Vortex Pro Kitchen/Utility 36/46kw condensing boiler.

- Grant vertical flue kit and extensions.

- Install fire valve.

- Have included price of new lead slate in case old one needs replacing.

- Install condensate pump and run to soil pipe in roof space if possible.

- Install room stat if required if required.

- Commission and certificate

Total cost to supply and install is £5,750

Please contact me if you have any questions regarding the quote.

Regards Steve.

Boiler ………………..1,946.40

Vertical flue kit………   482.80

8x extensions…………..662.40

3x Drayton zone valves. 172.00

Wi Fi controls………..

Lead slate………………..99.36

Condensate pump……….66.55

2x Drayton RF1………..189.80

Drayton 7 day prog…….  82.00

Pipe/fittings etc…………140.00

Electrician………………150.00

Labour………………   1,760.00